## Slide 1: Intro - Lean and Kanban
Jonathan Mills
Notes: Start Your Clicker….

## Slide 2: Who Is This Guy?
Practice Director / AdventureTech
@jonathanfmills
Jonathanfmills.com

## Slide 3: Ground Rules
Kanban
SDLC
Dogma
Notes: Find out who the audience is..?

## Slide 4: The Problem

## Slide 5
Lean?

## Slide 6
Eliminate Waste

## Slide 7
Amplify Learning and Understanding

## Slide 8
Decide at the Last Responsible Moment

## Slide 9
Deliver Fast

## Slide 10
Empower

## Slide 11
See The Whole

## Slide 12: Lean
Think big,
act small,
fail fast;
learn rapidly

## Slide 13: The Problem

## Slide 14: Kanban

## Slide 15: Understanding Your Process in Reality Through Visual Queues…

## Slide 16: Kanban

## Slide 18: Kanban

## Slide 19: Assembling a Prius

## Slide 20
Notes: Card = Visual Clue to do something….

## Slide 22: Kanban
Manufacturing != Software

## Slide 23: The Problem

## Slide 24: Kanban Principles

## Slide 25: Kanban Principles
Visualize the Workflow

## Slide 26: What Does It Take?
What?
How?
Do
Test
Accept
Deploy

## Slide 27
What |  | How |  | Do |  | Test |  | Accept |  | Done

## Slide 29
What |  | How |  | Do |  | Test |  | Accept |  | Done

## Slide 30
What |  | How |  | Do |  | Test |  | Accept |  | Done
 |  |  |  | Not much to do. Saddness |  | New Button Jon |  | Email Notification BU |  | One thing done Sweet!
 |  |  |  |  |  | Sort Name Richard |  | Customer Portal |  | 
 |  |  |  |  |  | Get Address Jack |  | New Button Jon |  | 
 |  |  |  |  |  | New Menu Jon |  | Sort Name Richard |  | 
 |  |  |  |  |  | Cust Screen Richard |  | Get Address Jack |  | 
 |  |  |  |  |  | Cool Web Service Jack |  | New Menu Jon |  | 
 |  |  |  |  |  | Test me please… tester |  | Cust Screen Richard |  | 
 |  |  |  |  |  |  |  | Cool Web Service Jack |  | 
 |  |  |  |  |  |  |  | Why is BU not accepting? |  | 

## Slide 31: Kanban Principles
Visualize the Workflow
Limit WIP

## Slide 32
What |  | How(3) |  | Do (6) |  | Test (2) |  | Accept (2) |  | Done
 |  |  |  | Not much to do. Saddness |  | New Button Jon |  | Email Notification BU |  | One thing done Sweet!
 |  |  |  |  |  | Sort Name Richard |  | Customer Portal |  | 
 |  |  |  |  |  | Get Address Jack |  | New Button Jon |  | 
 |  |  |  |  |  | New Menu Jon |  | Sort Name Richard |  | 
 |  |  |  |  |  | Cust Screen Richard |  | Get Address Jack |  | 
 |  |  |  |  |  | Cool Web Service Jack |  | New Menu Jon |  | 
 |  |  |  |  |  | Test me please… tester |  | Cust Screen Richard |  | 
 |  |  |  |  |  |  |  | Cool Web Service Jack |  | 
 |  |  |  |  |  |  |  | Why is BU not accepting? |  | 

## Slide 33: Kanban Principles
Visualize the Workflow
Limit WIP
Manage Flow

## Slide 34
What |  | How(3) |  | Do (6) |  | Test (2) |  | Accept (2) |  | Done
 |  |  |  | Not much to do. Saddness |  | New Button Jon |  | Email Notification BU |  | One thing done Sweet!
 |  |  |  |  |  | Sort Name Richard |  | Customer Portal |  | 
 |  |  |  |  |  | Get Address Jack |  | New Button Jon |  | 
 |  |  |  |  |  | New Menu Jon |  | Sort Name Richard |  | 
 |  |  |  |  |  | Cust Screen Richard |  | Get Address Jack |  | 
 |  |  |  |  |  | Cool Web Service Jack |  | New Menu Jon |  | 
 |  |  |  |  |  | Test me please… tester |  | Cust Screen Richard |  | 
 |  |  |  |  |  |  |  | Cool Web Service Jack |  | 
 |  |  |  |  |  |  |  | Why is BU not accepting? |  | 

## Slide 35
What |  | How(3) |  | Do (6) |  | Test (2) |  | Accept (2) |  | Done
 |  |  |  | Not much to do. Saddness |  | New Button Jon |  | Email Notification BU |  | One thing done Sweet!
 |  |  |  | Get Address Jack |  | Sort Name Richard |  | Customer Portal |  | 
 |  |  |  | New Menu Jon |  |  |  | New Button Jon |  | 
 |  |  |  | Cust Screen Richard |  |  |  | Sort Name Richard |  | 
 |  |  |  | Cool Web Service Jack |  |  |  | Get Address Jack |  | 
 |  |  |  | Test me please… tester |  |  |  | New Menu Jon |  | 
 |  |  |  |  |  |  |  | Cust Screen Richard |  | 
 |  |  |  |  |  |  |  | Cool Web Service Jack |  | 
 |  |  |  |  |  |  |  | Why is BU not accepting? |  | 

## Slide 36: Kanban Principles
Make Policies Explicit

## Slide 37: Kanban Principles
Make Policies Explicit
Improve Collaboratively

## Slide 38: Kanban Principles
Improve Collaboratively
small continuous, incremental and evolutionary changes that stick

## Slide 39: Great, Now What

## Slide 40: The Kanban Method
Start with what you do now
Agree to pursue incremental change
Respect the current environment

## Slide 41: Questions