## Slide 1: Start Your Project Right
Jonathan Mills

## Slide 2: Who Is This Guy?
Practice Director / AdventureTech
@jonathanfmills
Jonathanfmills.com

## Slide 3: Before You Begin
What it is
What it isn’t
What will it take?
Notes: Who Is the audience?
So many projects fail, because they are set up to fail.
CI Center project, we finished the project and then found out what the ci center was….
Appreciate our customers….
If doing scrum, I would call this sprint 0

## Slide 4: I need a project….

## Slide 5
Notes: Understand why you do what you do….

## Slide 6
Notes: This is how we often feel

## Slide 7
Notes:     Get up, and go meet people.
      Don’t have them come to you….
      Go to them
We go figure out who they are and what they do…

## Slide 8
Notes:       The Toyota Way.
        The chief Engineer Yuji Yokoya charged with designing the 2004 Toyota Sienna
        They lived in Japan, they had no concept of North America
        They drove through every state in the US, Mexico and Canada
        What they found
          Higher crowned roads in snowy Canada led to excellent drift control,
          high winds in Mississippi made him engineer for stability,
          Santa Fe's narrow streets enforced a tight turning radius.
          His observations at Home Depot led to a cargo bay that can take a 4x8' plywood sheet—
          Observations of how Americans eat and drink in the car much more than Japanese produced a car with 14 cup holders!

## Slide 9
Notes: Henry project
Figure out why we are doing what we are doing
As a result developer will
  Make better more informed decisions
  Do a better job of balancing conflicts
  Come up with better more innovated solutions because they have been empowered.

## Slide 10: Elevator Pitch
Notes:     Give me a 20 second description of the project?

## Slide 11
For [Customer]
Who needs to [Need]
The [Product Name]
Is a [Category]
That will [Key Benefit]
Unlike [Primary Alternative]
The new system will [Differentiator]

## Slide 12: Elevator Pitch
Notes: As a result
  Clarity
  Think about the customer
  It gets to the point

## Slide 13: Design a Box
Notes:   Design a box
    What are the key product benefits?
    Slogan?
    Build a box…

## Slide 14: Create your Not List
Scope | 
In | Out
Data Entry | Export Functionality Reporting
Unresolved | 
How do I see data? How do I know who you are? | 
Notes: What’s in, and what’s out…
Let’s all agree on scope limits.
What are the things we are not sure about

## Slide 15: Meet Your Neighbors
Notes: Who is involved in the project?
Who is core?
Who is impacted?
Who impacts us?
Call them together, and get coffee and donughts….
Go over the elevator pitch and the not list.

## Slide 16: Show the solution
Notes:     Map out what you are thinking
    What are you using…
    What are the maybes?
    Why do it?
      Sets expectations around tools and technologies
      Visualizes assumptions around boundaries
      Communicates risk
    show it to the neighbors
      Why?
        Let them call you on bad decisions or assumptions
        You are a hammer… Let the other tools help with solutions
        Get their insight

## Slide 17: What keeps us up at night?
Notes:     What are we worried about?
    What are the risks
    Why?
      Highlight the challenges
      Call out the crazy
      It can make you feel better
    Now that you have a list, what can you ignore
    What is important
      What can you do about it?
      If you can’t do anything about it, its not important.
    Serenity Prayer…

## Slide 19: Size it up
Notes:     Initial estimation
    The bigger it is, the more risk there is to the timeline.

## Slide 20: Be Clear On Priorities
Scope
Quality
Budget
Time
Notes:     Whats important
      Scope
      Budget
      Time
      Quality
    No ties…
    Add in the bullet points… How flexible are they?

## Slide 21: Be Clear On Priorities
Scope
Quality
Budget
Time
Notes:     Whats important
      Scope
      Budget
      Time
      Quality
    No ties…
    Add in the bullet points… How flexible are they?

## Slide 22: Be Clear On Priorities
Scope
Quality
Budget
Time
Notes:     Whats important
      Scope
      Budget
      Time
      Quality
    No ties…
    Add in the bullet points… How flexible are they?

## Slide 23: Be Clear On Priorities
Scope
Quality
Budget
Time
Notes:     Whats important
      Scope
      Budget
      Time
      Quality
    No ties…
    Add in the bullet points… How flexible are they?

## Slide 24: Be Clear On Priorities
Scope
Quality
Budget
Time
Notes:     Whats important
      Scope
      Budget
      Time
      Quality
    No ties…
    Add in the bullet points… How flexible are they?

## Slide 25: Show What It Will Take
~ 5 Mos
~2 Wks
1 Wk
Build
UAT
Train
Ship!
Notes: People
Time
Money
Here s how.

## Slide 26: Who Is Your A Team?
Notes: Who is you’re a team?
UI?
Dev?
PM?
Test?
Customer?

## Slide 27: Who Is In Charge?
Notes: Who calls the shots?
Who is the product owner?

## Slide 28: What’s It Cost?

## Slide 29: What’s It Cost?
4 People X
5 Months X
$ 100 An Hour
$320 K

## Slide 30: Make Sure They Know
Timeframe
Cost
Notes: Not Commit, But Know

## Slide 31: Questions?